CAMPUSPAY

Student Utility Payment Platform

Product Requirements Document

Version 1.1  |  March 2026  |  Start Date: 30 March 2026

Platform: Flutter (Android)  |  Backend: Supabase  |  Status: Planning

Author: Michael  |  Project Type: Final Year Project

# 1. Executive Summary

CampusPay is a mobile payment application built in Flutter targeting Nigerian polytechnic and university students. It centralizes three core financial activities students engage in daily: paying school fees via RRR reference numbers (Remita), purchasing mobile data bundles, and transferring funds between peers on campus.

The application is developed as a Final Year Project at Auchi Polytechnic, simulating a production-grade payment ecosystem in a sandbox/mock environment. The goal is to demonstrate end-to-end mobile payment flows, authentication, transaction management, and a clean, intuitive UX that reflects real-world fintech product standards.

# 2. Problem Statement

## 2.1 The Pain Points

Nigerian students currently deal with a fragmented payment experience:

- School fees require visiting a bank or navigating the REMITA web portal — no mobile-native, student-friendly flow exists.

- Data bundle purchases happen across multiple informal channels (USSD codes, third-party apps, vendors) with no transaction history.

- Peer-to-peer transfers rely on general banking apps not designed for the student context.

- There is no single platform that unifies these three use cases under one student identity.

## 2.2 The Opportunity

A lightweight, well-designed mobile app that simulates this unified experience represents a compelling final year project, and a realistic prototype that could be pitched to polytechnic management or a startup. Even in sandbox/mock mode, it demonstrates genuine product thinking and technical depth.

# 3. Goals & Non-Goals

## 3.1 Goals

- Implement school fee payment using Remita Flutter widget with real RRR number validation (sandbox environment).

- Implement data bundle purchase with a mocked provider API (simulated success/failure responses).

- Implement wallet-to-wallet fund transfer between registered CampusPay users.

- Build a complete auth flow: registration, login, email verification, password reset.

- Maintain full transaction history per user with status tracking.

- Deliver a polished, production-quality UI worthy of a portfolio and final year defence.

## 3.2 Non-Goals

- Live payment processing with real money — all transactions run in sandbox/mock mode.

- iOS support — Android only for this project scope.

- Third-party bank account linking or card tokenization.

- Airtime top-up (out of scope to keep delivery focused).

- Admin dashboard or institutional back-office panel.

# 4. Target Users & Personas

| Persona | Description | Primary Need |
| --- | --- | --- |
| Undergraduate Student | 18–25 yr old, smartphone-first, limited income, often on prepaid data | Pay school fees without visiting a bank; buy data cheaply |
| HND / Polytechnic Student | Similar to above; may deal with REMITA RRR numbers more frequently | Reliable RRR payment flow on mobile |
| Student Housing Peer | Splits costs with roommates, transfers small amounts regularly | Fast, low-friction peer transfer |
| Part-time / Working Student | Earns small income, manages cash flow carefully | Transaction history and balance visibility |

# 5. Feature Specifications

## 5.1 Authentication Module

Stack: Supabase Auth (email/password) + deep link handling for verification and password reset.

- Registration: name, email, password, matric number, institution name.

- Email verification flow with deep link redirect back to app.

- Login with session persistence (Supabase session tokens).

- Password reset via email deep link (sabistyle:// scheme will be adapted).

- Auto-logout on token expiry with graceful re-auth prompt.

## 5.2 Wallet / Dashboard

The central screen of the app. Shows the student's current simulated wallet balance and quick-action shortcuts.

- Wallet balance display (virtual balance, seeded on registration e.g. ₦10,000).

- Quick action buttons: Pay Fees, Buy Data, Transfer, History.

- Recent transactions widget (last 5 transactions).

- User greeting with avatar initials (no image upload needed for MVP).

## 5.3 School Fee Payment (Remita)

Core feature. Uses the official Remita Flutter widget in sandbox mode against remitademo.net.

- Input screen: student enters RRR (Remita Retrieval Reference) number.

- RRR validation: confirm the reference resolves to a valid fee record before proceeding.

- Amount confirmation screen: display fetched amount, purpose, and institution name.

- Payment screen: launch Remita Flutter widget (sandbox) to process payment.

- Success/failure screen with receipt summary.

- Transaction saved to Supabase with status, amount, RRR, and timestamp.

## 5.4 Data Bundle Purchase (Mocked)

Simulates a data bundle provider API. No real API integration — responses are mocked locally or via a simple Supabase Edge Function that returns simulated results.

- Network selection: MTN, Airtel, Glo, 9mobile.

- Phone number input with basic format validation.

- Bundle selection: curated list of packages (e.g. 1GB/₦300, 2GB/₦500, 5GB/₦1,000).

- Wallet balance check before proceeding — reject if insufficient.

- Mock API call with 1–2 second delay to simulate network request.

- 90% simulated success rate, 10% simulated failure (for realistic UX testing).

- Deduct amount from virtual wallet on success; update transaction history.

## 5.5 Peer-to-Peer Transfer

Allows registered CampusPay users to transfer virtual funds to each other.

- Recipient lookup: search by registered email or matric number.

- Recipient confirmation screen: show name and institution before transfer.

- Amount entry with wallet balance validation.

- Optional transfer note/memo.

- PIN confirmation (4-digit transaction PIN set during onboarding).

- Instant wallet debit/credit with transaction record for both parties.

- Push notification to recipient on successful transfer (local notification simulation).

## 5.6 Transaction History

Full log of all user transactions across all three payment types.

- Filterable by type: All, Fees, Data, Transfers.

- Each entry: date, type, amount, status (success/failed/pending), description.

- Tap to expand: full receipt detail view.

- Pull-to-refresh for latest data.

## 5.7 Profile & Settings

- View and edit display name.

- Change transaction PIN.

- Change password (via email reset flow).

- Logout.

- App version and build info (useful for defence demo).

# 6. Core User Flows

## 6.1 Onboarding Flow

Splash Screen  →  Onboarding Slides (3)  →  Register / Login  →  Email Verification  →  Set Transaction PIN  →  Dashboard

## 6.2 School Fee Payment Flow

Dashboard  →  Pay Fees  →  Enter RRR  →  Validate RRR  →  Confirm Amount  →  Remita Widget  →  Success/Fail Screen  →  Transaction History

## 6.3 Data Bundle Flow

Dashboard  →  Buy Data  →  Select Network  →  Enter Phone  →  Select Bundle  →  Confirm  →  PIN Entry  →  Mock Processing  →  Success/Fail  →  Wallet Deducted

## 6.4 Transfer Flow

Dashboard  →  Transfer  →  Search Recipient  →  Confirm Recipient  →  Enter Amount & Note  →  PIN Entry  →  Debit Sender / Credit Recipient  →  Success Screen

# 7. Screen Inventory

| Screen | Module | Priority | Notes |
| --- | --- | --- | --- |
| Splash Screen | App Shell | P0 | Branding + auth check |
| Onboarding Slides | Onboarding | P1 | 3 slides, value props |
| Registration | Auth | P0 | Name, email, matric, password |
| Login | Auth | P0 | Email + password |
| Email Verification Pending | Auth | P0 | Resend link option |
| Set Transaction PIN | Onboarding | P0 | 4-digit PIN, confirm entry |
| Dashboard / Home | Wallet | P0 | Balance, quick actions, recent tx |
| Pay Fees - RRR Entry | Remita | P0 | RRR input + validate CTA |
| Pay Fees - Confirm | Remita | P0 | Amount, purpose, institution |
| Remita Widget Screen | Remita | P0 | Embedded widget |
| Payment Result | Shared | P0 | Success / fail state |
| Buy Data - Network Select | Data | P0 | Network grid |
| Buy Data - Phone & Bundle | Data | P0 | Phone input + bundle list |
| Buy Data - Confirm | Data | P0 | Summary + PIN entry |
| Transfer - Recipient Search | Transfer | P0 | Email/matric search |
| Transfer - Confirm Recipient | Transfer | P0 | Name, institution preview |
| Transfer - Amount & Note | Transfer | P0 | Amount input, memo |
| Transfer - PIN Confirm | Transfer | P0 | PIN entry to authorize |
| Transaction History | History | P0 | Filterable list |
| Transaction Detail | History | P1 | Full receipt view |
| Profile | Settings | P1 | Name, PIN change, logout |
| Change Password | Settings | P1 | Email reset flow |
| Forgot Password | Auth | P0 | Email input for reset link |
| Reset Password | Auth | P0 | Deep link landing, new password |

# 8. Data Model (Supabase)

Ten tables mirroring the SabiStyle schema pattern, adapted for a payment context.

## 8.1 Table Definitions

| Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id (uuid PK), email, full_name, matric_number, institution, wallet_balance (numeric), transaction_pin (hashed), created_at | Core user identity and wallet |
| transactions | id, user_id (FK), type (enum: fee¦data¦transfer), amount, status (enum: pending¦success¦failed), reference, description, created_at | Full transaction log for all payment types |
| fee_payments | id, transaction_id (FK), rrr_number, institution_name, fee_purpose, remita_response (jsonb) | Remita-specific payment details |
| data_purchases | id, transaction_id (FK), network, phone_number, bundle_name, bundle_gb, mock_response (jsonb) | Data bundle purchase records |
| transfers | id, sender_id (FK), receiver_id (FK), transaction_id (FK), note, status | P2P transfer records linking both parties |
| notifications | id, user_id (FK), title, body, read (bool), type, created_at | In-app notification store |

## 8.2 RLS Policies

- users: Users can only SELECT and UPDATE their own row.

- transactions: Users can only SELECT their own transactions; INSERT allowed for system-level operations via service role.

- transfers: Both sender and receiver can SELECT the transfer record.

- notifications: Users can only access their own notifications.

# 9. Technical Architecture

| Layer | Technology | Rationale |
| --- | --- | --- |
| UI Framework | Flutter (Dart) | Cross-platform, fast UI, existing familiarity |
| State Management | BLoC (flutter_bloc) | Consistent with SabiStyle patterns; testable |
| Navigation | GoRouter | Declarative routing + deep link handling |
| Backend / DB | Supabase (PostgreSQL) | Relational data essential for financial records; known stack |
| Auth | Supabase Auth | Email/password + magic link for resets |
| School Fee Payment | Remita Flutter Widget (sandbox) | Required by project scope; remitademo.net |
| Data Bundle | Mocked locally / Supabase Edge Function | No real provider API needed for school project |
| File Storage | Supabase Storage (minimal use) | Profile avatar only if time permits |
| HTTP Client | Dio | Proven reliable for Android, used in SabiStyle |
| Local Storage | flutter_secure_storage | PIN and session caching |
| Notifications | flutter_local_notifications | Simulated push on transfer receipt |
| Deep Links | app_links | Password reset + email verification redirect |

# 10. Non-Functional Requirements

## 10.1 Performance

- App cold start under 3 seconds on a mid-range Android device (4GB RAM).

- All screen transitions under 300ms.

- Transaction list loads within 1.5 seconds for up to 100 records.

## 10.2 Security

- Transaction PIN stored hashed — never in plaintext.

- Supabase RLS enforced on all sensitive tables.

- JWT token stored in flutter_secure_storage, not SharedPreferences.

- All API calls over HTTPS; no sensitive data in URL query params.

## 10.3 Reliability

- Graceful error states for all network failures — no unhandled exceptions visible to user.

- Idempotent transaction creation — no duplicate charges if user retries.

- Optimistic UI for wallet deduction — rollback on failure.

## 10.4 Usability

- All core flows completable within 4 taps from the Dashboard.

- Accessible colour contrast (WCAG AA minimum).

- Explicit loading indicators on all async operations.

- Empty states for transaction history and search results.

# 11. Development Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 0: Setup | Mar 30 – Apr 2 (4 days) | Supabase project + schema, Flutter project init, BLoC structure, GoRouter setup, design tokens |
| Phase 1: Auth | Apr 3–8 (6 days) | Registration, login, email verify, password reset, PIN setup, session handling |
| Phase 2: Dashboard & Wallet | Apr 9–12 (4 days) | Home screen, balance display, quick actions, navigation skeleton |
| Phase 3: Remita Integration | Apr 13–20 (8 days) | RRR input, validation, Remita widget, payment result, transaction save |
| Phase 4: Data Bundle | Apr 21–25 (5 days) | Network select, bundle list, mock API, wallet deduction, result screen |
| Phase 5: Transfer | Apr 26 – May 3 (8 days) | Recipient search, confirm, PIN auth, atomic wallet update, notifications |
| Phase 6: History & Profile | May 4–8 (5 days) | Transaction list, filters, detail view, profile, settings |
| Phase 7: Polish & QA | May 9–14 (6 days) | Edge cases, error states, empty states, loading indicators, UI refinement |
| Buffer / Documentation | May 15–31 | Project report writing, defence prep, APK build — 6+ weeks before defence |

# 12. Success Criteria

Since this is a final year project, success is measured against defence and portfolio standards, not business KPIs.

| Criterion | Target |
| --- | --- |
| All 3 payment flows functional end-to-end | Yes — demonstrable live in defence |
| Remita sandbox processes a valid RRR | Yes — real widget, real sandbox response |
| Zero crashes during 10-minute demo walkthrough | Yes |
| Transaction history accurate for all transaction types | Yes — verifiable in Supabase dashboard |
| Auth flows (register, verify, reset) all work | Yes |
| Codebase is structured, readable, and BLoC-consistent | Yes — evaluator can review on screen |
| APK installable and running on physical Android device | Yes |
| Supervisor sign-off on scope and implementation | Yes — prior approval received |

# 13. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Remita sandbox instability | Medium | High | Test early; have fallback mock if sandbox is down during defence |
| Scope creep beyond 3 core features | High | Medium | Strictly gate Phase 6+ until Phases 1–5 are complete |
| Supabase RLS misconfiguration causing data leaks | Low | High | Write RLS policy tests; verify in Supabase dashboard before demo |
| Parallel SabiStyle work causing timeline drift | Medium | Medium | SabiStyle completes April 30 — no overlap in build phases |
| Atomic wallet updates causing race conditions | Low | High | Use Supabase Postgres function (RPC) for transfer to guarantee atomicity |

# 14. Open Questions

- Should the onboarding slides be skippable on subsequent launches? (Recommendation: yes, use SharedPreferences flag.)

- Transaction PIN: 4-digit numeric only, or allow alphanumeric? (Recommendation: 4-digit numeric — simpler UX, sufficient for demo.)

- Should virtual wallet be refillable? (Recommendation: yes, add a simple 'Top Up Wallet' mock action so demo flows don't get blocked by zero balance.)

- Notifications: local only, or simulate server push via Supabase Realtime? (Recommendation: Supabase Realtime for transfers — demonstrates real-time capability, stronger for defence.)

# Appendix: Package Dependencies

| Package | Version (approx.) | Purpose |
| --- | --- | --- |
| flutter_bloc | ^8.x | BLoC state management |
| go_router | ^14.x | Navigation + deep links |
| supabase_flutter | ^2.x | Supabase SDK |
| dio | ^5.x | HTTP client for Remita and custom requests |
| flutter_secure_storage | ^9.x | Secure PIN and token storage |
| app_links | ^6.x | Deep link handling |
| flutter_local_notifications | ^17.x | Local notification simulation |
| remita_flutter | latest | Remita payment widget |
| equatable | ^2.x | BLoC state equality |
| get_it | ^7.x | Service locator / DI |
| shared_preferences | ^2.x | Onboarding flag storage |
| intl | ^0.19.x | Currency and date formatting |

A few things worth noting:

process_transfer RPC is critical. Never do the wallet debit/credit from Flutter-side with two separate updates — race conditions will bite you. This function handles the entire transfer atomically with a row lock on the sender. Call it from Dart via supabase.rpc('process_transfer', params: {...}).

security definer on the RPC means it runs with elevated privileges, bypassing RLS for the internal wallet updates. That's intentional — the RLS policies on users would otherwise block the receiver credit since the caller isn't the receiver. The function itself enforces the business logic, so it's safe.

Wallet seeded at ₦10,000 on registration so your demo flows don't immediately hit zero balance. You can adjust that default.

no_self_transfer constraint on the transfers table saves you from having to validate that in Flutter — the database rejects it outright.